# Q4 Confidential AI Strategy & Resource Plan

Executive Summary: This document details the quarterly expansion plan for SnapAssist on HP Snapdragon AI PCs.

# 1. Strategic Milestones

• Milestone Alpha: Deploy on-device RAG engine with zero external dependencies by November 1, 2026.

• Milestone Beta: Implement local image OCR and screenshot analysis pipeline by November 15, 2026.

# 2. Assigned Action Items & Deadlines

| Action Item | Lead Engineer | Target Date |
| --- | --- | --- |
| Finalize QNN execution provider driver integration | Aditya (Lead AI Eng) | November 5, 2026 |
| Conduct battery consumption benchmarks on HP OmniBook | Hardware Test Team | November 12, 2026 |
| Verify zero cloud data leakage audit report | Security Officer | November 20, 2026 |